# Artifact 7: One-Page Use Case Process Map (Content)

Purpose: Provide a single-page, plain-language view of how an AI use case moves from idea to production in Canada, including key decision points and owners. This artifact is intended to be converted into a visual diagram but is usable as-is.

## Process Overview

This process applies to all Canada AI use cases across platforms (e.g., Eclipse, Enterprise Instinct). The objective is to enable speed through reuse, clarity of ownership, and incremental risk decisioning.

## Step 1: Use Case Ideation & Intake

Actor: Business Owner

Action: Identify business problem and proposed AI-enabled solution.

Artifact: Use Case Intake Template (Artifact 1).

Decision Gate: Is a named Business and Technology Owner confirmed?

## Step 2: External Origin & Portability Check (if applicable)

Actor: Governance

Action: Determine whether the use case already exists in US or EU.

Artifact: External Use Case Portability Summary (Artifact 2).

Decision Gate: Are there CA-specific deltas requiring review?

## Step 3: Instance Decision

Actor: Governance with Technology Owner

Action: Decide whether to use US, EU, or CA instance.

Artifact: Instance Decision Record (Artifact 3).

Decision Gate: Instance path approved.

## Step 4: Duplication & Pattern Check

Actor: Governance with AI Factory

Action: Confirm reuse of existing capabilities or patterns.

Artifact: Duplication & Pattern Check Log (Artifact 4).

Decision Gate: Reuse / Extend / Net-New confirmed.

## Step 5: Intake Completion & Clarification (CA Builds)

Actor: Business & Technology Owners

Action: Complete and clarify intake details.

Artifact: Use Case Intake Template (Artifact 1).

Decision Gate: Intake complete and unambiguous.

## Step 6: Incremental Risk Review

Actor: Governance + Risk Functions

Action: Review only net-new or changed risk elements.

Artifact: Incremental Risk Review Summary (Artifact 5).

Decision Gate: Go / Conditional Go / Redesign.

## Step 7: Delivery Planning

Actor: Delivery Team

Action: Build lightweight delivery plan.

Artifact: Lightweight Delivery Plan (Artifact 6).

## Step 8: Build, Test, and Launch

Actor: Technology & Business Teams

Action: Build, test, and deploy use case.

Governance Role: Monitor conditions and closure of risk actions.