## Slide 1: OFR Issue Tracker - Weekly Risk Report
Week of February 22, 2026

## Slide 2: Executive Summary
As of 2026-02-22, the OFR Issue Tracker has 18 open items across 10 functional groups.
• High Priority: 7 items require immediate attention
• Stale Items: 4 items have not been updated in 15+ days
• Aging Items: 4 items are between 8-14 days since last update
• Average days since update: 9.2
⚠ 2 item(s) currently escalated

## Slide 3: Issue Portfolio at a Glance
18
Open Items
4
Stale (15+ days)
7
High Priority
9.2
Avg Days Since Update
3
New
11
Active
2
Escalated
2
Monitoring

## Slide 4: Staleness Overview
10 Current (0-7 days)
4 Aging (8-14 days)
4 Stale (15+ days)
Items Requiring Attention
OFR-002 - Third-party vendor risk assessment overd (28d)
Owner: Michael Chen | Engagement Risk
OFR-016 - Firm-wide risk register consolidation in (23d)
Owner: Amanda Clark | Risk Management Office
OFR-007 - Internal audit finding remediation delay (21d)
Owner: Emily Brown | Internal Audit
OFR-004 - AI model governance framework gaps (17d)
Owner: David Park | Technology Risk & AI Trust

## Slide 5: High Priority Issues
7 items | 3 stale | 2 escalated

## Slide 6: High Priority Summary
ID | Title | Owner | Group | Status | Days | Flag | Next Action
OFR-002 | Third-party vendor risk assess... | Michael Chen | EngRisk | Escalated | 28 | Stale | Escalate to partner review boa
OFR-007 | Internal audit finding remedia... | Emily Brown | IntAudit | Escalated | 21 | Stale | Present remediation plan to au
OFR-004 | AI model governance framework ... | David Park | TechRisk | Active | 17 | Stale | Draft framework for committee
OFR-014 | Cybersecurity incident respons... | Thomas Anderson | TechRisk | Active | 8 | Aging | Incorporate lessons from Q4 ta
OFR-001 | Cross-border data transfer com... | Jane Smith | TechRisk | Active | 4 | Current | Review with legal team by Feb
OFR-017 | Contract renewal risk for crit... | Lisa Wong | OGCContract | Active | 2 | Current | Negotiate revised SLA terms by
OFR-012 | Engagement letter quality cont... | Brian Foster | EngRisk | Active | 1 | Current | Implement corrective measures

## Slide 7: Medium Priority Issues
7 items | 1 stale

## Slide 8: Medium Priority Summary
ID | Title | Owner | Group | Status | Days | Flag | Next Action
OFR-016 | Firm-wide risk register consol... | Amanda Clark | RMO | Active | 23 | Stale | Merge regional registers into
OFR-011 | Risk appetite statement annual... | Amanda Clark | RMO | Active | 14 | Aging | Circulate draft to leadership
OFR-006 | Privacy impact assessment back... | Robert Taylor | OGCPrivacy | Active | 12 | Aging | Clear 5 outstanding PIAs by mo
OFR-003 | KYC refresh cycle for high-ris... | Sarah Johnson | ClientRisk | Active | 7 | Current | Complete batch 3 of client rev
OFR-009 | General counsel advisory on M&... | Patricia Davis | OGCCounsel | Active | 3 | Current | Complete legal review of targe
OFR-013 | Client onboarding documentatio... | Diana Martinez | ClientRisk | New | 3 | Current | Review and assign to KYC analy
OFR-005 | Contract template non-complian... | Lisa Wong | OGCContract | Monitoring | 2 | Current | Monitor rollout of updated tem

## Slide 9: Low Priority Issues
4 items

## Slide 10: Low Priority Summary
ID | Title | Owner | Group | Status | Days | Flag | Next Action
OFR-010 | Independence conflict check au... | Kevin Lee | Indep | Monitoring | 10 | Aging | Evaluate pilot results and rep
OFR-015 | Privacy regulation cross-borde... | Robert Taylor | OGCPrivacy | Active | 5 | Current | Map regulatory requirements by
OFR-008 | National security clearance re... | James Wilson | NatSec | New | 4 | Current | Assign to security team lead
OFR-018 | Audit committee reporting form... | Emily Brown | IntAudit | New | 2 | Current | Draft proposed template for co

## Slide 11: Risk Management Office
2 open issues | 1 stale

## Slide 12: Risk Management Office
ID | Title | Owner | Priority | Status | Days | Flag
OFR-016 | Firm-wide risk register consolidation initiat... | Amanda Clark | Medium | Active | 23 | Stale
OFR-011 | Risk appetite statement annual refresh | Amanda Clark | Medium | Active | 14 | Aging

## Slide 13: Engagement Risk
2 open issues | 1 stale

## Slide 14: Engagement Risk
ID | Title | Owner | Priority | Status | Days | Flag
OFR-002 | Third-party vendor risk assessment overdue | Michael Chen | High | Escalated | 28 | Stale
OFR-012 | Engagement letter quality control findings | Brian Foster | High | Active | 1 | Current

## Slide 15: Client Risk and KYC
2 open issues

## Slide 16: Client Risk and KYC
ID | Title | Owner | Priority | Status | Days | Flag
OFR-003 | KYC refresh cycle for high-risk clients | Sarah Johnson | Medium | Active | 7 | Current
OFR-013 | Client onboarding documentation gaps | Diana Martinez | Medium | New | 3 | Current

## Slide 17: Technology Risk & AI Trust
3 open issues | 1 stale

## Slide 18: Technology Risk & AI Trust
ID | Title | Owner | Priority | Status | Days | Flag
OFR-004 | AI model governance framework gaps | David Park | High | Active | 17 | Stale
OFR-014 | Cybersecurity incident response plan update | Thomas Anderson | High | Active | 8 | Aging
OFR-001 | Cross-border data transfer compliance gap | Jane Smith | High | Active | 4 | Current

## Slide 19: OGC Contracts
2 open issues

## Slide 20: OGC Contracts
ID | Title | Owner | Priority | Status | Days | Flag
OFR-005 | Contract template non-compliance with new reg... | Lisa Wong | Medium | Monitoring | 2 | Current
OFR-017 | Contract renewal risk for critical vendor | Lisa Wong | High | Active | 2 | Current

## Slide 21: OGC Privacy
2 open issues

## Slide 22: OGC Privacy
ID | Title | Owner | Priority | Status | Days | Flag
OFR-006 | Privacy impact assessment backlog | Robert Taylor | Medium | Active | 12 | Aging
OFR-015 | Privacy regulation cross-border impact analys... | Robert Taylor | Low | Active | 5 | Current

## Slide 23: Internal Audit
2 open issues | 1 stale

## Slide 24: Internal Audit
ID | Title | Owner | Priority | Status | Days | Flag
OFR-007 | Internal audit finding remediation delay | Emily Brown | High | Escalated | 21 | Stale
OFR-018 | Audit committee reporting format standardizat... | Emily Brown | Low | New | 2 | Current

## Slide 25: National Security
1 open issue

## Slide 26: National Security
ID | Title | Owner | Priority | Status | Days | Flag
OFR-008 | National security clearance renewal process | James Wilson | Low | New | 4 | Current

## Slide 27: OGC General Counsel
1 open issue

## Slide 28: OGC General Counsel
ID | Title | Owner | Priority | Status | Days | Flag
OFR-009 | General counsel advisory on M&A due diligence | Patricia Davis | Medium | Active | 3 | Current

## Slide 29: Independence
1 open issue

## Slide 30: Independence
ID | Title | Owner | Priority | Status | Days | Flag
OFR-010 | Independence conflict check automation | Kevin Lee | Low | Monitoring | 10 | Aging

## Slide 31: Issue Detail Slides
18 active issues · one slide per issue

## Slide 32: OFR-002 — Third-party vendor risk assessment overdue
High
Escalated
Stale
Engagement Risk · Michael Chen
Next Action: Escalate to partner review board
Raised 2026-01-08 · Last updated 2026-01-25 · 28 days ago
Update History
2026-01-25 [Escalated] — Michael Chen
Escalated to partner level. Vendor has not responded to two assessment requests.
2026-01-15 [Active] — Michael Chen
Second request sent to vendor. Response deadline set for Jan 22.
2026-01-08 [New] — Michael Chen
Annual risk assessment for critical Tier 1 vendor now 30 days overdue.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 33: OFR-007 — Internal audit finding remediation delay
High
Escalated
Stale
Internal Audit · Emily Brown
Next Action: Present remediation plan to audit committee
Raised 2025-12-20 · Last updated 2026-02-01 · 21 days ago
Update History
2026-02-01 [Escalated] — Emily Brown
Escalated after second missed remediation deadline. Audit committee briefing requested.
2026-01-15 [Active] — Emily Brown
Remediation owner confirmed revised timeline. New target: Jan 31.
2025-12-20 [New] — Emily Brown
Two high-priority audit findings from Q3 review remain unresolved past 90-day deadline.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 34: OFR-004 — AI model governance framework gaps
High
Active
Stale
Technology Risk & AI Trust · David Park
Next Action: Draft framework for committee review
Raised 2026-01-10 · Last updated 2026-02-05 · 17 days ago
Update History
2026-02-05 [Active] — David Park
Draft framework 60% complete. Awaiting input from data science team on model risk classification.
2026-01-20 [Active] — David Park
Commenced gap analysis against NIST AI RMF. Initial findings documented.
2026-01-10 [New] — David Park
Identified gaps in current AI model governance following regulatory guidance update.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 35: OFR-014 — Cybersecurity incident response plan update
High
Active
Aging
Technology Risk & AI Trust · Thomas Anderson
Next Action: Incorporate lessons from Q4 tabletop exercise
Raised 2026-01-28 · Last updated 2026-02-14 · 8 days ago
Update History
2026-02-14 [Active] — Thomas Anderson
Lessons learned from Q4 tabletop exercise documented. Updating IRP sections 3, 5, and 7.
2026-01-28 [New] — Thomas Anderson
Annual review of incident response plan triggered. Q4 tabletop highlighted 4 improvement areas.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 36: OFR-001 — Cross-border data transfer compliance gap
High
Active
Current
Technology Risk & AI Trust · Jane Smith
Next Action: Review with legal team by Feb 28
Raised 2026-01-15 · Last updated 2026-02-18 · 4 days ago
Update History
2026-02-18 [Active] — Jane Smith
Legal review scheduled for Feb 28. EU counsel confirmed scope of GDPR Article 46 analysis.
2026-02-05 [Active] — Jane Smith
Identified three additional cross-border data flows requiring assessment.
2026-01-15 [New] — Jane Smith
Raised following internal audit of EU-US data transfer mechanisms.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 37: OFR-017 — Contract renewal risk for critical vendor
High
Active
Current
OGC Contracts · Lisa Wong
Next Action: Negotiate revised SLA terms by March 1
Raised 2026-02-12 · Last updated 2026-02-20 · 2 days ago
Update History
2026-02-20 [Active] — Lisa Wong
Vendor proposed revised SLA terms received. Under review by procurement and legal.
2026-02-12 [New] — Lisa Wong
Critical infrastructure vendor contract expires March 15. Renewal negotiations required.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 38: OFR-012 — Engagement letter quality control findings
High
Active
Current
Engagement Risk · Brian Foster
Next Action: Implement corrective measures across teams
Raised 2026-02-05 · Last updated 2026-02-21 · 1 days ago
Update History
2026-02-21 [Active] — Brian Foster
Root cause analysis complete. 3 corrective actions identified; implementation plan drafted.
2026-02-12 [Active] — Brian Foster
QC review identified 7 engagement letters with missing or incorrect scope clauses.
2026-02-05 [New] — Brian Foster
Quality control review flagged engagement letter deficiencies in two service lines.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 39: OFR-016 — Firm-wide risk register consolidation initiative
Medium
Active
Stale
Risk Management Office · Amanda Clark
Next Action: Merge regional registers into unified view
Raised 2026-01-12 · Last updated 2026-01-30 · 23 days ago
Update History
2026-01-30 [Active] — Amanda Clark
3 of 5 regional registers mapped to unified taxonomy. APAC and EMEA remain.
2026-01-12 [New] — Amanda Clark
Initiative launched to consolidate five separate regional risk registers into one firm-wide view.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 40: OFR-011 — Risk appetite statement annual refresh
Medium
Active
Aging
Risk Management Office · Amanda Clark
Next Action: Circulate draft to leadership for comment
Raised 2026-01-05 · Last updated 2026-02-08 · 14 days ago
Update History
2026-02-08 [Active] — Amanda Clark
Draft risk appetite statement updated to reflect new regulatory landscape. Pending leadership review.
2026-01-20 [Active] — Amanda Clark
Commenced review of current risk appetite thresholds against FY26 strategy.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 41: OFR-006 — Privacy impact assessment backlog
Medium
Active
Aging
OGC Privacy · Robert Taylor
Next Action: Clear 5 outstanding PIAs by month end
Raised 2026-01-22 · Last updated 2026-02-10 · 12 days ago
Update History
2026-02-10 [Active] — Robert Taylor
3 of 8 PIAs completed. Prioritising remaining 5 by regulatory deadline.
2026-01-22 [New] — Robert Taylor
Backlog of 8 PIAs identified across three business units.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 42: OFR-003 — KYC refresh cycle for high-risk clients
Medium
Active
Current
Client Risk and KYC · Sarah Johnson
Next Action: Complete batch 3 of client reviews
Raised 2026-01-20 · Last updated 2026-02-15 · 7 days ago
Update History
2026-02-15 [Active] — Sarah Johnson
Batch 2 complete (12 clients). Batch 3 of 8 high-risk clients in progress.
2026-01-28 [Active] — Sarah Johnson
Batch 1 complete. Began batch 2 covering financial services clients.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 43: OFR-009 — General counsel advisory on M&A due diligence
Medium
Active
Current
OGC General Counsel · Patricia Davis
Next Action: Complete legal review of target entity
Raised 2026-02-01 · Last updated 2026-02-19 · 3 days ago
Update History
2026-02-19 [Active] — Patricia Davis
Preliminary review of target entity corporate structure complete. IP portfolio assessment underway.
2026-02-01 [New] — Patricia Davis
Advisory engagement initiated for potential acquisition target.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 44: OFR-013 — Client onboarding documentation gaps
Medium
New
Current
Client Risk and KYC · Diana Martinez
Next Action: Review and assign to KYC analyst
Raised 2026-02-19 · Last updated 2026-02-19 · 3 days ago
Update History
2026-02-19 [New] — Diana Martinez
Identified missing beneficial ownership documentation for 4 recently onboarded clients.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 45: OFR-005 — Contract template non-compliance with new regulations
Medium
Monitoring
Current
OGC Contracts · Lisa Wong
Next Action: Monitor rollout of updated templates
Raised 2025-12-15 · Last updated 2026-02-20 · 2 days ago
Update History
2026-02-20 [Monitoring] — Lisa Wong
Updated templates deployed to 8 of 10 practice groups. Remaining 2 scheduled for next week.
2026-02-01 [Active] — Lisa Wong
Template revisions approved by OGC. Rollout plan finalised.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 46: OFR-010 — Independence conflict check automation
Low
Monitoring
Aging
Independence · Kevin Lee
Next Action: Evaluate pilot results and report findings
Raised 2025-11-30 · Last updated 2026-02-12 · 10 days ago
Update History
2026-02-12 [Monitoring] — Kevin Lee
Pilot running with 3 engagement teams. Early results show 40% reduction in manual checks.
2026-01-15 [Active] — Kevin Lee
Automation tool deployed to pilot group. Training completed for 15 users.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 47: OFR-015 — Privacy regulation cross-border impact analysis
Low
Active
Current
OGC Privacy · Robert Taylor
Next Action: Map regulatory requirements by jurisdiction
Raised 2026-02-10 · Last updated 2026-02-17 · 5 days ago
Update History
2026-02-17 [Active] — Robert Taylor
Regulatory mapping underway for 6 priority jurisdictions. EU and UK complete.
2026-02-10 [New] — Robert Taylor
Initiated analysis of cross-border privacy regulation impacts following new APAC requirements.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 48: OFR-008 — National security clearance renewal process
Low
New
Current
National Security · James Wilson
Next Action: Assign to security team lead
Raised 2026-02-18 · Last updated 2026-02-18 · 4 days ago
Update History
2026-02-18 [New] — James Wilson
Process review initiated for upcoming clearance renewal cycle (12 staff affected).
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 49: OFR-018 — Audit committee reporting format standardization
Low
New
Current
Internal Audit · Emily Brown
Next Action: Draft proposed template for committee review
Raised 2026-02-20 · Last updated 2026-02-20 · 2 days ago
Update History
2026-02-20 [New] — Emily Brown
Standardisation needed after committee feedback on inconsistent reporting formats across regions.
🤖 Copilot Executive Brief This section will be populated by Microsoft Copilot to provide an executive-ready summary of this issue for leadership review.

## Slide 50: Items Requiring Attention (4 Stale)
ID | Title | Owner | Group | Days | Next Action
OFR-002 | Third-party vendor risk assessment ... | Michael Chen | EngRisk | 28 | Escalate to partner review board
OFR-016 | Firm-wide risk register consolidati... | Amanda Clark | RMO | 23 | Merge regional registers into unified vi
OFR-007 | Internal audit finding remediation ... | Emily Brown | IntAudit | 21 | Present remediation plan to audit commit
OFR-004 | AI model governance framework gaps | David Park | TechRisk | 17 | Draft framework for committee review

## Slide 51: One Firm Risk Tracker
Generated 2026-02-22 10:00 · OFR Risk & Quality